## Slide 1
GSA Agile BPA
Prototype Implementation
6/21/2015 – 6/26/2015 Timelines
June 2015
NETE = NET EFFECT
INTEGRATED MANAGEMENT COSULTING l ENTERPRISE ARCHITECTURE l TECHNOLOGY SOLUTIONS l WEB l INTERACTIVE

## Slide 2
2
Project PeachTree Scope
PeachTree application is targeted towards Medical Practitioners including Doctors, Nurses, Researchers and general public who is interested in finding out the adverse effects of Drugs, Devices and Vaccines.
This app attempts to answer a simple user story: "What drugs have adverse events, how serious are they and who reports them and other related requests e.g. User Dashboard, Reporting, Visualization etc.
The tool is built using Agile methodology Scrum Framework and is planned around Product Backlog.
For planning purposes, the project is divided into five sprints, each sprint being one day in length and each sprint will result in a deployed release.
Supported Browsers are
The CodeBase and technical design documents are being stored in GitHub under the repository “PeachTree”.

## Slide 3
3
Project PeachTree Scope
Project Planning Tasks
Assemble the team together
Create a Project/Node in GitHub
Identify the functional requirements for the prototype and create/manage a product backlog
Study the existing tools providing similar result sets and identify the target audience
Identify 3 “Human Centered Design” Techniques and Tools
Study the FDA DataSets and APIs
Create a Technical Architecture Diagram
Create Wireframes
Create a working design prototype
Design and Create DataBase
Implement the User Stories based on priority as part of daily sprints
Write Unit tests for their code
Setup continuous integration system to automate running of tests
Deploy the tool in Cloud
Set up Continuous monitoring
Perform usability tests with people
Create documentation to install and run the prototype

## Slide 4
4
Project PeachTree Scope
Technology Stack
Node.JS
Angular.JS
Gulp.js the streaming Build System
KARMA – Test runner tool for Javascript
GitHub – Web based source code repository hosting service
Bower
Heroku – Cloud application platform
Codeship – Continuous Integration and Delivery Platform
Slack – Collaboration tool for Project Teams
Trello – Task Management Tool
Assumptions and Constraints
Reporteded Adverse effects are reported by end users.
APIs released are fully tested and will exist for the duration of the BPA assessment effort.

## Slide 5
5
THANK YOU